IF Panel Design Software

Detailed Workflow & Architecture Plan

Version 1.0  |  Basic GUI (Streamlit) → PySide6 Migration Path Included

Document Purpose This document defines the complete software architecture, screen-by-screen GUI design, module breakdown, data flow, development phases, folder structure, and PySide6 migration strategy for the Immunofluorescence Panel Design Software. It serves as the master specification for development.

# 1. Executive Overview & Design Philosophy

The software is a scientific workflow tool that helps researchers design immunofluorescence experiments, manage antibody inventories, pull live pricing, validate panel compatibility, and generate publication-ready protocols. The application is designed in two phases: a rapid-development Streamlit-based GUI (Phase 1) and a polished, production-grade PySide6 desktop application (Phase 2).

## 1.1  Core Design Principles

- Science-first: Every UI decision must serve the scientific workflow, not just the software architecture

- Separation of concerns: Business logic lives entirely in pure Python modules, completely independent of the GUI layer — this is what enables the Streamlit → PySide6 migration with zero logic rewriting

- Offline-first: The application must function fully without internet; web scraping is supplementary and gracefully degraded

- Reproducibility: Every generated protocol must be traceable to specific lot numbers, catalog numbers, and validation data

- Modular: Each major feature (inventory, panel builder, scraper, protocol generator) is a self-contained Python module with a clean public API

## 1.2  Two-Phase GUI Strategy

| Aspect | Phase 1: Streamlit (Now) | Phase 2: PySide6 (Later) |
| --- | --- | --- |
| Purpose | Rapid prototyping, logic validation, early user testing | Production desktop app, full feature set |
| Setup time | ~1 day to scaffold | ~2-3 weeks to build equivalent screens |
| Interactivity | Basic widgets, form-based | Drag-and-drop, real-time spectral plots, rich tables |
| State management | st.session_state dictionary | Qt signals/slots, QAbstractTableModel |
| Packaging | Run via terminal / browser | Standalone .exe / .app via PyInstaller |
| Data layer | Identical — shared SQLAlchemy models | Identical — zero changes to database layer |
| Business logic | Identical — shared Python modules | Identical — all logic already decoupled |
| Migration effort | N/A | Replace UI layer only; core unchanged |

| ⚠️ KEY RULE | All business logic — rules engine, spectral calculations, scraping, protocol generation, inventory management — must be written as pure Python functions/classes that accept plain data and return plain data. They must never import Streamlit or PySide6. This is the single most important architectural decision that enables the GUI migration. |
| --- | --- |

# 2. Project Folder Structure

The folder structure is designed so that the entire core/ directory is completely GUI-agnostic. Both Streamlit and PySide6 GUIs import from core/ and nothing else.

| Path | Purpose |
| --- | --- |
| if_panel_designer/ | Root project directory |
| ├── core/ | ALL business logic — GUI-independent |
| │ ├── __init__.py | Package init |
| │ ├── models.py | Pydantic data models (Antibody, Panel, Protocol…) |
| │ ├── database.py | SQLAlchemy setup, session factory, migrations |
| │ ├── inventory.py | Inventory CRUD operations |
| │ ├── fluorophores.py | Fluorophore library loader & spectral queries |
| │ ├── rules_engine.py | Panel validation logic — all 15 rules |
| │ ├── panel_builder.py | Fluorophore assignment optimizer |
| │ ├── scraper.py | Biocompare + vendor pricing scraper |
| │ ├── price_cache.py | SQLite TTL cache for scraped prices |
| │ ├── protocol_generator.py | Protocol text assembly engine |
| │ ├── cost_calculator.py | Volume & cost formulas |
| │ ├── alternative_plans.py | Alternative panel plan generator |
| │ └── exporters.py | PDF, DOCX, Excel export functions |
| ├── data/ | Static reference data |
| │ ├── fluorophores.yaml | Master fluorophore spectral database |
| │ ├── instrument_profiles.yaml | Saved instrument configurations |
| │ ├── protocol_templates/ | Per-experiment-type template text files |
| │ └── troubleshooting.yaml | Troubleshooting knowledge base |
| ├── db/ | Runtime databases (git-ignored) |
| │ ├── inventory.db | SQLite — antibody inventory |
| │ └── price_cache.db | SQLite — scraped price cache |
| ├── gui_streamlit/ | Phase 1 GUI — Streamlit only |
| │ ├── app.py | Entry point — st.set_page_config, sidebar nav |
| │ ├── pages/ | One file per screen (Streamlit multipage) |
| │ │ ├── 01_dashboard.py | Home dashboard |
| │ │ ├── 02_inventory.py | Inventory manager screen |
| │ │ ├── 03_panel_builder.py | Panel design screen |
| │ │ ├── 04_price_search.py | Antibody search & pricing screen |
| │ │ ├── 05_protocol.py | Protocol generator screen |
| │ │ └── 06_settings.py | Instrument profiles & preferences |
| │ └── components/ | Reusable Streamlit widget functions |
| ├── gui_pyside6/ | Phase 2 GUI — PySide6 (built later) |
| │ ├── main.py | Qt app entry point |
| │ ├── main_window.py | QMainWindow with sidebar nav |
| │ └── views/ | One QWidget per screen |
| ├── tests/ | pytest test suite |
| │ ├── test_rules_engine.py | Unit tests for all 15 rules |
| │ ├── test_spectral.py | Spillover calculation tests |
| │ ├── test_cost.py | Volume/cost formula tests |
| │ └── test_protocol.py | Protocol generation tests |
| ├── requirements.txt | Python dependencies |
| ├── requirements_dev.txt | Dev dependencies (pytest, black, etc.) |
| ├── config.yaml | App-wide settings (lab name, default profile) |
| └── README.md | Setup and usage instructions |

# 3. Core Module Specifications

Each module below is a standalone Python file in core/. The module's public API is defined here so that both the Streamlit and future PySide6 GUI can call identical functions.

## 3.1  models.py  —  Data Models

All data structures are Pydantic v2 BaseModel classes. Using Pydantic ensures type validation at runtime, auto-serialization to/from JSON/dict, and clean IDE autocompletion. No GUI code ever constructs raw dicts — it always works with these typed models.

| Model Class | Key Fields | Used By |
| --- | --- | --- |
| Fluorophore | name, ex_peak, em_peak, brightness, laser_lines[], emission_spectrum[] | rules_engine, panel_builder, spectral plots |
| Laser | wavelength_nm, power_mw, name, instrument_associations[] | rules_engine, instrument profiles |
| Channel | name, laser_nm, filter_center, filter_bandwidth, fluorophores[] | rules_engine, instrument profile screens |
| InstrumentProfile | name, channels[], mode (conventional ¦ spectral) | panel_builder, protocol_generator |
| PrimaryAntibody | target, host_species, isotype, clonality, conjugate, validated_apps[], reactivity[], dilution, catalog_no, vendor, lot_no | inventory, panel_builder, scraper |
| SecondaryAntibody | target_host, isotype_specificity, fragment_type, fluorophore, catalog_no, vendor | panel_builder, protocol_generator |
| InventoryItem | antibody (PrimaryAntibody), lot_no, total_volume_ul, location, expiry_date, freeze_thaw_count, working_dilution_if | inventory, cost_calculator |
| PanelTarget | target_name, expression_level, primary (PrimaryAntibody ¦ None), secondary (SecondaryAntibody ¦ None), fluorophore, channel | panel_builder, rules_engine |
| Panel | name, experiment_type, sample_type, sample_species, instrument_profile, targets[], controls[] | panel_builder, protocol_generator |
| ValidationResult | rule_id, severity (ERROR ¦ WARNING ¦ INFO), message, affected_targets[], suggestion | rules_engine, GUI display |
| PriceResult | catalog_no, vendor, price, package_size, url, scraped_at, is_cached | scraper, price_cache, cost_calculator |
| AlternativePlan | plan_id, panel, total_cost, validation_score, overlap_score, needs_procurement[] | alternative_plans, GUI comparison |
| Protocol | panel, sections{}, author, date, version, controls[] | protocol_generator, exporters |
| CostEstimate | in_house_items[], to_purchase[], subtotal_antibodies, subtotal_consumables, grand_total | cost_calculator, GUI summary |

## 3.2  database.py  —  Persistence Layer

SQLite via SQLAlchemy ORM. Two databases: inventory.db for antibody stock, and price_cache.db for scraped prices. SQLAlchemy models mirror the Pydantic models but are not the same classes — a thin conversion layer (to_orm() / from_orm()) bridges them.

- Engine created with create_engine('sqlite:///db/inventory.db', echo=False)

- Session factory via sessionmaker — all GUI code receives a session via a context manager

- Alembic for schema migrations — any schema change generates a versioned migration script

- price_cache.db has a TTL column; a purge_stale_cache() function deletes rows older than 24 hours

- Inventory DB is the only file that should be backed up by the user — clearly documented

⚙️ rules_engine.py — Panel Validation

The core scientific intelligence. Accepts a Panel object and returns a list of ValidationResult objects. Completely stateless and side-effect free — easy to unit test. Called after every change in the panel builder.

| Inputs - Panel object (fully populated) - InstrumentProfile (active) - Fluorophore spectral database | Outputs - List[ValidationResult] - Each result: rule_id, severity, message, suggestion - Results sorted: ERRORs first, then WARNINGs, then INFO |
| --- | --- |

Dependencies: fluorophores.py (spectral data), models.py (types)

Implementation structure:

- validate_panel(panel: Panel, profile: InstrumentProfile) → List[ValidationResult] — main entry point

- Each rule is a private function: _check_r01(panel) → ValidationResult | None

- Rules are collected in a RULES list and iterated — easy to add/disable rules

- Spillover calculation: compute_spillover_matrix(channels, fluorophores) → np.ndarray — uses emission spectrum convolved with filter bandpass

🧩 panel_builder.py — Fluorophore Assignment Optimizer

Given a list of targets (with expression levels) and an instrument profile, suggests the optimal fluorophore-to-channel assignment. Implements the golden rules from the background knowledge. Offers a manual override mode and an auto-suggest mode.

| Inputs - List[PanelTarget] with expression_level set - InstrumentProfile (available channels) - Fluorophore library | Outputs - List[PanelTarget] with fluorophore + channel assigned - Ranked assignment options per target - Warnings for any sub-optimal assignments |
| --- | --- |

Dependencies: rules_engine.py, fluorophores.py, models.py

Algorithm — auto-suggest mode:

- Sort targets by expression level: rare → low → medium → high

- Assign brightest fluorophores (PE, BV421, AF647) to rare/low targets first

- For each remaining target, score all unoccupied channels by: spillover penalty + brightness match penalty

- Greedy assignment: pick lowest-penalty channel per target

- After full assignment, run rules_engine.validate_panel() — if ERRORs, backtrack and retry

- Return top 3 valid assignments ranked by total spillover score

🌐 scraper.py — Antibody Pricing Scraper

Pulls real-time antibody listings and prices from Biocompare and major vendor websites. All requests are rate-limited, cached, and respect robots.txt. Falls back to cached data if a site is unreachable.

| Inputs - Search query (target antigen, host, application, conjugate) - Vendor list (user-configurable priority) | Outputs - List[PriceResult] with product details + price + URL - Cache hit/miss status - Stale warning flag if >24h old |
| --- | --- |

Dependencies: price_cache.py, models.py

Scraping strategy per site:

| Vendor | Method | Key Selectors / Notes |
| --- | --- | --- |
| Biocompare | Requests + BeautifulSoup | Search URL: /search/antibodies/?search_term=<query> — parse product cards, extract price, catalog#, supplier, app tags |
| Abcam | Requests + BeautifulSoup | JSON-LD structured data in <script> tags — parse directly as JSON, very reliable |
| Cell Signaling (CST) | Requests + BeautifulSoup | JSON-LD product schema — parse price and product details cleanly |
| BioLegend | Requests + BeautifulSoup | Structured HTML catalog — parse .product-listing divs |
| Thermo Fisher | Playwright (JS-rendered) | Prices loaded via XHR — intercept network requests or wait for .price element |
| BD Biosciences | Playwright (JS-rendered) | Heavy JS rendering — use Playwright, wait for product grid to load |
| R&D Systems | Requests + BeautifulSoup | Relatively static — BeautifulSoup sufficient |
| Sigma-Aldrich | Requests + BeautifulSoup | JSON embedded in page — extract window.__INITIAL_STATE__ JavaScript variable |

📄 protocol_generator.py — Protocol Assembly Engine

Assembles a complete Protocol object from a validated Panel. Uses Jinja2 templates for each section so that protocol text can be modified without touching Python code. Protocol sections auto-populate from panel data, instrument profile, and inventory records.

| Inputs - Validated Panel object - InstrumentProfile - Lab settings (name, researcher) - Inventory records for in-house items | Outputs - Protocol object with all sections populated - Controls list (auto-derived from rules engine) - Reagent table (primary + secondary + volumes) - Equipment list (derived from instrument profile) |
| --- | --- |

Dependencies: models.py, rules_engine.py, cost_calculator.py, inventory.py

Template system: Each protocol section maps to a Jinja2 .j2 file in data/protocol_templates/. Templates receive the Panel and Protocol objects as context. This allows:

- Non-developers to edit protocol wording without touching Python

- Different templates per experiment type (ICC vs. IHC vs. flow vs. live)

- Easy localization if needed in the future

💾 exporters.py — Export Engine

Converts a Protocol object into formatted output files. Three formats: PDF (via ReportLab), DOCX (via python-docx), and Excel (via openpyxl). Each exporter is a pure function that accepts a Protocol and a file path.

| Inputs - Protocol object - Output file path - Export format (pdf ¦ docx ¦ xlsx) | Outputs - Written file at the specified path - Success/failure status |
| --- | --- |

Dependencies: protocol_generator.py, models.py

# 4. Streamlit GUI — Screen-by-Screen Specification

The Streamlit app uses the multipage structure (pages/ directory). The sidebar contains the main navigation. Each page imports only from core/ — never from other pages. All state is stored in st.session_state with well-defined keys documented below.

| 💡 STATE DESIGN | All inter-page state flows through st.session_state. Key names are prefixed by module: inv_ for inventory, panel_ for panel builder, proto_ for protocol. This prevents key collisions and makes the state readable at a glance in the debugger. |
| --- | --- |

## Screen 1 — Dashboard  (01_dashboard.py)

The home screen. Gives a at-a-glance overview of the lab's state and recent activity. Entry point for starting a new experiment.

| UI Element | Type | Data Source | Notes |
| --- | --- | --- | --- |
| Lab name + date header | Static text | config.yaml | Set during initial setup |
| Inventory summary card | Metric widget | inventory.py: get_inventory_summary() | Shows: total antibodies, low-stock count, expiring-soon count |
| Recent panels card | Table | database.py: get_recent_panels(n=5) | Click a row to open panel in Panel Builder |
| Quick-start new experiment | Button group | — | Buttons: New Panel, Add Antibody, Search Prices — navigate to respective screens |
| Alerts panel | Colored boxes | inventory.py: get_alerts() | Red = expired, Orange = expiring <3mo, Yellow = low stock |
| Instrument profile indicator | Badge | st.session_state['active_profile'] | Shows currently active instrument; click to change |

## Screen 2 — Inventory Manager  (02_inventory.py)

Full CRUD interface for the antibody inventory. The most data-entry-heavy screen in the app.

| UI Element | Type | Data Source | Action |
| --- | --- | --- | --- |
| Search/filter bar | Text input + selectboxes | — | Filter by target, vendor, conjugate, application type, host species |
| Inventory table | st.dataframe (editable) | inventory.py: get_all_items() | Sortable columns; click row to open detail view |
| Add New Antibody button | Button → expander form | — | Opens a form with all InventoryItem fields; validates required fields before saving |
| Antibody detail panel | Sidebar / expander | inventory.py: get_item(id) | Shows all fields; Edit and Delete buttons; usage history |
| Low stock alert badge | Colored metric | inventory.py: get_low_stock() | Shows count; click to filter table to low-stock only |
| Expiry warning section | Warning boxes | inventory.py: get_expiring(days=90) | Lists antibodies expiring within 90 days |
| Usage log tab | Tab + table | inventory.py: get_usage_log(item_id) | Shows date, experiment, volume consumed per use |
| Import CSV button | File uploader | — | Accepts CSV matching InventoryItem schema; validates and bulk-inserts |
| Export CSV button | Download button | inventory.py: export_csv() | Exports full inventory as CSV |
| Freeze-thaw counter | Number display + increment button | inventory.py: get_item(id) | Warns in red if freeze-thaw count > 3 |

### Add/Edit Antibody Form — Field Groups

The form is divided into collapsible sections to avoid overwhelming the user:

- Identity: antibody name, target antigen, catalog number, lot number, vendor

- Biology: host species, isotype, clonality, clone name, conjugate, validated applications (multi-select), reactivity (multi-select)

- Stock: concentration (mg/mL), total volume (µL), aliquot size (µL), storage temp, location, expiry date, date received

- Working Dilutions: IF dilution, FC dilution, IHC dilution (free text with notes field)

- Purchase: price paid, quantity per unit, datasheet URL

## Screen 3 — Panel Builder  (03_panel_builder.py)

The most complex screen. A multi-step workflow for designing a complete antibody panel. Implemented as a step wizard using st.session_state to track progress.

### Step 1 — Experiment Setup

| Field | Widget | Options / Notes |
| --- | --- | --- |
| Experiment name | Text input | Free text; used as protocol title |
| Experiment type | Selectbox | ICC, IHC-IF, Flow Cytometry, Live IF, Multiplex IF, PLA |
| Sample species | Selectbox | Human, Mouse, Rat, Rabbit, Zebrafish, Other |
| Sample type | Selectbox | Cultured cells, FFPE tissue, Cryosection, Suspension cells, Organoids, Blood smear, TMA |
| Instrument profile | Selectbox | Loaded from instrument_profiles.yaml; option to create new |
| Number of samples | Number input | Used for volume/cost calculation |
| Researcher name | Text input | Pre-filled from config.yaml |

### Step 2 — Define Targets

User adds one row per target protein. The table is editable inline.

| Column | Widget | Notes |
| --- | --- | --- |
| Target name | Text input | e.g., CD3, Ki67, GFAP — autocomplete from common targets list |
| Expression level | Selectbox | Rare / Low / Medium / High — drives fluorophore brightness assignment |
| Subcellular location | Selectbox | Nuclear / Cytoplasmic / Membrane / Secreted — affects permeabilization protocol |
| Is this a co-IP target? | Checkbox | Flags proximity ligation assay compatibility |
| In-house antibody? | Auto-populated | Checks inventory.db; shows green checkmark if found, gray X if not |

### Step 3 — Antibody Assignment

For each target, the user selects or confirms the primary antibody. The screen shows in-house options first, then catalog options.

- In-house options: pulled from inventory.db filtered by target + reactivity + validated application

- Catalog options: pulled from scraper.py / price_cache.db; shows price, vendor, validation level, review score

- Each antibody card shows: catalog #, host species, clonality, conjugate status, validated apps, price, link to vendor page

- 'Search Biocompare' button opens the price search screen in a new tab prefilled with the target name

- Manual entry option: user can type in a catalog number not yet in the system

### Step 4 — Fluorophore & Channel Assignment

The panel builder's core visual step. Shows the instrument's available channels and lets the user assign fluorophores.

- Auto-assign button: calls panel_builder.suggest_assignments() and populates the table

- Manual override: each row has a selectbox for fluorophore — filtered to only show fluorophores excitable by that channel's laser

- Live spillover preview: a Plotly heatmap of the spillover matrix updates in real-time as assignments change

- Brightness match indicator: green = correct (bright fluor on rare target), red = suboptimal match

- Tandem dye warning: yellow badge appears next to any tandem dye assignment

### Step 5 — Validation Results

Calls rules_engine.validate_panel() and displays results in a structured report.

- ERRORs shown as red expandable boxes — panel cannot proceed until all ERRORs resolved

- WARNINGs shown as orange expandable boxes — user can acknowledge and proceed

- INFO shown as blue expandable boxes — suggestions only

- Each result shows: rule ID, explanation, affected targets, suggested fix with 'Apply Fix' button where auto-fix is possible

### Step 6 — Alternative Plans

If the user wants to compare options, calls alternative_plans.generate_alternatives(panel).

- Shows Plan A (current), Plan B, Plan C side by side

- Comparison table: total cost, validation score (0-100), spectral overlap score, procurement count

- 'Select this plan' button to adopt an alternative as the active panel

## Screen 4 — Price Search  (04_price_search.py)

A standalone antibody search and pricing screen. Can be used independently of the panel builder for ad-hoc price lookups.

| UI Element | Type | Notes |
| --- | --- | --- |
| Search bar | Text input | Target antigen name — e.g., 'anti-CD3 human IF' |
| Filters sidebar | Selectboxes | Host species, application, conjugate, reactivity, vendor priority list |
| Search button | Button | Triggers scraper.search() with rate-limit protection; shows spinner |
| Results table | st.dataframe | Columns: vendor, catalog#, price, size, host, isotype, applications, reviews, link |
| Sort controls | Radio buttons | Sort by: price low→high, price/mg, review score, vendor preference |
| 'Add to Inventory' button | Button per row | Pre-fills the Add Antibody form in Inventory screen with scraped data |
| 'Add to Current Panel' button | Button per row | Assigns this antibody to the target currently being worked on |
| Cache status indicator | Small badge | Shows 'Live' or 'Cached (Xh ago)' per result |
| Manual entry fallback | Expander form | If scraping fails: user enters price and details manually |

## Screen 5 — Protocol Generator  (05_protocol.py)

Converts the completed, validated panel into a full experimental protocol. The user can review and edit each section before exporting.

| UI Element | Type | Notes |
| --- | --- | --- |
| Panel selector | Selectbox | Choose from saved panels or use current active panel |
| Protocol version / title | Text inputs | Auto-filled from panel name; user can override |
| Section editor | Tabs (one per section) | Each tab shows the auto-generated text in an editable st.text_area |
| Reagent table preview | st.dataframe | Auto-populated from panel: antibody, catalog#, lot#, dilution, volume, cost |
| Controls checklist | Checkboxes | Auto-generated control list; user can add custom controls |
| Antigen retrieval selector | Conditional selectbox | Shown only if experiment type = IHC-IF; per-antibody AR method |
| Export as DOCX | Download button | Calls exporters.export_docx(protocol) |
| Export as PDF | Download button | Calls exporters.export_pdf(protocol) |
| Export reagent list as Excel | Download button | Calls exporters.export_xlsx(protocol) |
| Cost summary | Metric cards | In-house total: $0, To-purchase total: $X, Grand total: $Y |
| Save protocol to history | Button | Saves Protocol object to database with timestamp and version |

### Auto-Generated Protocol Sections

These sections are fully assembled by protocol_generator.py with no user input required — only review and optional editing:

- Reagents & Antibody Table — all primaries, secondaries, fluorophores, dilutions, lot numbers, catalog numbers, volumes

- Blocking Step — serum type derived from secondary antibody host species; concentration and duration from template

- Primary Antibody Incubation — dilutions from inventory working_dilution_if; volume calculated from num_samples × sample_volume

- Secondary Antibody Incubation — derived from assigned secondaries; light-protection note auto-added

- Imaging Parameters — laser lines and filter sets pulled from InstrumentProfile; fluorophores matched to channels

- Controls List — generated by rules_engine outputs; control type + rationale + preparation instructions

- Troubleshooting Guide — relevant entries from troubleshooting.yaml matched to the fluorophores and antibodies in the panel

## Screen 6 — Settings  (06_settings.py)

Configuration screen for instrument profiles, lab settings, and application preferences.

| Setting Group | Fields | Notes |
| --- | --- | --- |
| Lab Identity | Lab name, PI name, institution, default researcher name | Written to config.yaml; used in protocol headers |
| Instrument Profiles | Profile name, laser lines (multi-row), channels (multi-row), mode | Full CRUD for instrument profiles; loaded from instrument_profiles.yaml |
| Active Profile | Selectbox | Sets st.session_state['active_profile']; shown on dashboard |
| Scraping Preferences | Vendor priority order (drag list), max results per vendor, scrape timeout (s), enable/disable each vendor | Written to config.yaml |
| Price Cache | Cache TTL (hours), 'Clear Cache Now' button, cache stats (size, oldest entry) | Manages price_cache.db |
| Export Preferences | Default export format, output folder path, include logo checkbox | Applied to all exports |
| Low Stock Threshold | Volume (µL) to trigger low-stock alert | Per-antibody or global; written to inventory.db |
| Fluorophore Database | 'Reload from YAML' button, 'View all fluorophores' table | Lets user add custom fluorophores to fluorophores.yaml |

# 5. End-to-End Data Flow

This section traces data from first user input to final protocol export, showing exactly which modules handle each transformation.

## 5.1  New Experiment Workflow — Data Journey

| Step | User Action | Module Called | Data In | Data Out | Stored Where |
| --- | --- | --- | --- | --- | --- |
| 1 | Fill experiment setup form | models.py | Form values (name, type, species, sample type, instrument) | Panel object (partial) | st.session_state['panel_panel'] |
| 2 | Add targets with expression levels | models.py | Target name, expression level, location | List[PanelTarget] (no antibody yet) | Panel.targets[] |
| 3 | Select in-house primary antibody | inventory.py | Target name + species + application | List[InventoryItem] matching criteria | PanelTarget.primary |
| 4 | Search catalog for missing antibodies | scraper.py + price_cache.py | Target name, host preference, application | List[PriceResult] | price_cache.db (TTL 24h) |
| 5 | Assign fluorophores to channels | panel_builder.py | Panel with primaries set, InstrumentProfile | Panel with fluorophore + channel per target | Panel.targets[].fluorophore |
| 6 | Validate panel | rules_engine.py | Panel (fully populated) | List[ValidationResult] | st.session_state['validation_results'] |
| 7 | Generate alternative plans | alternative_plans.py | Panel + ValidationResults | List[AlternativePlan] | st.session_state['alt_plans'] |
| 8 | Calculate costs | cost_calculator.py | Panel + PriceResults + InventoryItems + num_samples | CostEstimate | st.session_state['cost_estimate'] |
| 9 | Generate protocol | protocol_generator.py | Panel + InstrumentProfile + InventoryItems + LabConfig | Protocol object (all sections) | database.py protocols table |
| 10 | Export protocol | exporters.py | Protocol object + export format | File written to disk | User's output folder |

## 5.2  Inventory-to-Panel Cross-Reference Flow

When the panel builder asks 'what antibodies do we have for target X?', this is the query chain:

- User enters target name 'CD3' with species 'Human' and experiment 'ICC'

- inventory.py: get_matching_antibodies(target='CD3', species='human', application='ICC') → SELECT from inventory WHERE target LIKE '%CD3%' AND 'human' IN reactivity AND 'ICC' IN validated_applications

- Returns List[InventoryItem] sorted by: (1) has working dilution set, (2) most recently used, (3) alphabetical

- Panel builder displays these as 'In-House' options with a green badge and $0 cost

- Simultaneously, scraper.search('CD3 human ICC') runs in background — results appear as 'Catalog' options with prices

- User selects one → PanelTarget.primary = selected InventoryItem.antibody

## 5.3  Scraper Caching Flow

Price data follows a strict read-through cache pattern to minimize scraping:

- GUI requests prices for query Q

- price_cache.py: get_cached(query=Q) → check price_cache.db for rows with query=Q and scraped_at > NOW() - 24h

- If cache hit: return cached PriceResult list immediately, flag as is_cached=True

- If cache miss: call scraper.py — this is the only point where network requests are made

- scraper.py returns List[PriceResult] → price_cache.py: store_results(query=Q, results) → inserts into price_cache.db with current timestamp

- Return fresh PriceResult list to GUI, flagged is_cached=False

# 6. Streamlit State Management

All cross-page state lives in st.session_state. The following keys are used across pages and must be initialized in app.py on startup:

| Key | Type | Set By | Read By | Description |
| --- | --- | --- | --- | --- |
| active_profile | InstrumentProfile | Settings screen | Panel builder, Protocol generator, Dashboard | Currently selected instrument configuration |
| panel_current | Panel ¦ None | Panel builder | Protocol generator, Dashboard | The panel currently being built |
| panel_step | int (1-6) | Panel builder | Panel builder | Current step in the panel builder wizard |
| validation_results | List[ValidationResult] | Panel builder step 5 | Panel builder, Protocol screen | Latest rules engine output |
| alt_plans | List[AlternativePlan] | Panel builder step 6 | Panel builder | Generated alternative plans |
| cost_estimate | CostEstimate ¦ None | Panel builder, Protocol screen | Protocol screen, Dashboard | Latest cost calculation |
| inv_search_query | str | Inventory screen | Inventory screen | Last search query — preserved on page reload |
| inv_selected_item_id | int ¦ None | Inventory screen | Inventory screen | ID of antibody selected for detail view |
| price_search_query | str | Price search screen | Price search screen | Prefilled when navigating from panel builder |
| price_results | List[PriceResult] | Price search screen | Price search screen, Panel builder | Last scraper results |
| proto_current | Protocol ¦ None | Protocol screen | Protocol screen | Protocol being reviewed/edited |
| nav_override | str ¦ None | Any screen | app.py sidebar | Programmatic navigation trigger |

# 7. PySide6 Migration Strategy

Because all business logic lives in core/ with zero GUI dependencies, migrating to PySide6 means only rewriting the gui_streamlit/ directory. Every function in core/ is called identically from PySide6. This section documents exactly how each Streamlit pattern maps to a PySide6 equivalent.

## 7.1  Streamlit → PySide6 Pattern Mapping

| Streamlit Pattern | PySide6 Equivalent | Migration Notes |
| --- | --- | --- |
| st.session_state dict | QMainWindow instance variables or a central AppState dataclass | Replace all st.session_state['key'] with self.app_state.key |
| st.selectbox() | QComboBox | Populate with addItems(); connect currentIndexChanged signal |
| st.text_input() | QLineEdit | Connect textChanged or editingFinished signal |
| st.number_input() | QSpinBox / QDoubleSpinBox | Set range, step, suffix |
| st.checkbox() | QCheckBox | Connect stateChanged signal |
| st.multiselect() | QListWidget with multi-selection or custom CheckableComboBox | Need custom widget — document implementation |
| st.dataframe() | QTableView + QAbstractTableModel | Create a subclass of QAbstractTableModel for each data type |
| st.button() | QPushButton | Connect clicked signal to slot |
| st.expander() | QGroupBox or QFrame with toggle button | Custom collapsible widget |
| st.spinner() | QProgressDialog or animated QLabel | Run scraping in QThread to avoid blocking UI |
| st.success/error/warning() | QLabel with stylesheet or QMessageBox | Color-coded labels in a status bar or popup |
| st.download_button() | QPushButton + QFileDialog.getSaveFileName() | Export to user-chosen path |
| st.plotly_chart() | QWebEngineView with Plotly HTML or matplotlib canvas | Embed Plotly via HTML or switch to pyqtgraph |
| st.tabs() | QTabWidget | Direct equivalent — add tabs with addTab() |
| st.sidebar nav | QListWidget sidebar + QStackedWidget | Clicking sidebar item switches stacked widget page |
| @st.cache_data | Python functools.lru_cache or manual dict cache | Replace decorator — same effect |
| st.rerun() | Not needed — Qt auto-updates via signals | Remove rerun() calls entirely |

## 7.2  PySide6 App Architecture

The PySide6 app uses a QMainWindow with a sidebar-driven QStackedWidget for navigation. This mirrors the Streamlit multipage structure exactly.

- MainWindow(QMainWindow): holds sidebar QListWidget + QStackedWidget; manages AppState

- AppState: a plain Python dataclass (not a Qt class) holding current panel, active profile, etc. — equivalent to st.session_state

- Each view is a QWidget subclass in gui_pyside6/views/ — one file per screen

- Views receive AppState in __init__ and emit signals when data changes

- MainWindow connects view signals to update AppState and refresh other views as needed

- All core/ calls happen in QThread workers to keep the UI responsive during scraping and heavy computation

## 7.3  Threading Model for PySide6

Streamlit re-runs the whole script on each interaction — threading is handled for you. PySide6 requires explicit threading for any blocking operation. The following operations must run in QThread:

| Operation | Why Thread Needed | PySide6 Pattern |
| --- | --- | --- |
| scraper.search() | Network requests can take 5-30s | SearchWorker(QThread) → finished signal with List[PriceResult] |
| alternative_plans.generate_alternatives() | May run 100s of rule evaluations | PlanWorker(QThread) → finished signal with List[AlternativePlan] |
| exporters.export_pdf/docx() | File I/O + rendering can be slow for long protocols | ExportWorker(QThread) → finished signal with file path |
| inventory.import_csv() | Bulk insert of large CSV files | ImportWorker(QThread) → progress signal + finished signal |
| rules_engine.validate_panel() | Usually fast but can be slow with spectral unmixing | Run synchronously unless >10 targets — then thread |

# 8. Development Phases & Build Order

| Phase 1 Foundation | Phase 2 Core Logic | Phase 3 Streamlit GUI | Phase 4 Scraping & Pricing | Phase 5 PySide6 Migration |
| --- | --- | --- | --- | --- |

## Phase 1 — Foundation  (Week 1-2)

Goal: working data layer and models. Nothing is visible to users yet.

- Set up project folder structure as defined in Section 2

- Create requirements.txt: pydantic, sqlalchemy, streamlit, requests, beautifulsoup4, playwright, jinja2, reportlab, python-docx, openpyxl, numpy, pandas, plotly, pyyaml, pytest

- Write all Pydantic models in models.py — complete with validators

- Write database.py — SQLAlchemy ORM models, create_all(), session factory

- Write fluorophores.yaml with all fluorophores from the background knowledge doc

- Write fluorophores.py — load_fluorophores() → Dict[str, Fluorophore], get_fluorophore(name)

- Write instrument_profiles.yaml with the lab's 5-channel configuration as default

- Write tests/test_models.py — validate every model with good and bad data

## Phase 2 — Core Logic  (Week 3-5)

Goal: complete business logic that can be tested via pytest without any GUI.

- Write inventory.py — full CRUD with get_matching_antibodies() query

- Write rules_engine.py — implement all 15 rules + spillover matrix calculation

- Write tests/test_rules_engine.py — test every rule with known-good and known-bad panels

- Write panel_builder.py — auto-suggest algorithm + manual override support

- Write cost_calculator.py — volume formulas + cost aggregation

- Write alternative_plans.py — generate 3 alternatives for any panel

- Write protocol_generator.py — Jinja2 template system + all section assemblers

- Write Jinja2 protocol templates in data/protocol_templates/ for each experiment type

- Write exporters.py — PDF + DOCX + Excel

- Write tests/ for all modules — aim for >80% coverage on core/

## Phase 3 — Streamlit GUI  (Week 6-8)

Goal: fully functional browser-based GUI using all core/ modules.

- Write app.py — sidebar navigation, session state initialization, config.yaml loading

- Write 01_dashboard.py — summary metrics, alerts, quick-start buttons

- Write 02_inventory.py — full CRUD table, add/edit form, import/export CSV

- Write 03_panel_builder.py — 6-step wizard with all sub-screens

- Write 04_price_search.py — search form, results table, cache indicator

- Write 05_protocol.py — section editor tabs, export buttons, cost summary

- Write 06_settings.py — instrument profile CRUD, lab settings, cache management

- Manual testing of full workflow: add antibodies → build panel → validate → generate protocol → export

## Phase 4 — Scraping & Pricing Integration  (Week 9-10)

Goal: live price data from Biocompare and major vendors.

- Write price_cache.py — SQLite TTL cache with get/store/purge functions

- Write scraper.py — Biocompare scraper (BeautifulSoup)

- Add Abcam scraper (JSON-LD parsing)

- Add CST scraper (JSON-LD parsing)

- Add BioLegend scraper (structured HTML)

- Add Playwright-based scrapers for Thermo Fisher and BD Biosciences

- Wire scraper into 04_price_search.py and 03_panel_builder.py Step 3

- Test rate limiting, caching, and graceful degradation for each vendor

## Phase 5 — PySide6 Migration  (Future)

Goal: production desktop application using the already-complete core/ layer.

- Install PySide6, create gui_pyside6/ directory

- Write AppState dataclass mirroring st.session_state keys

- Write MainWindow with sidebar QListWidget + QStackedWidget

- Port Dashboard → DashboardView(QWidget)

- Port Inventory → InventoryView with QTableView + QAbstractTableModel

- Port Panel Builder → PanelBuilderView with QStackedWidget for steps

- Port Price Search → PriceSearchView with QThread SearchWorker

- Port Protocol → ProtocolView with QTabWidget

- Port Settings → SettingsView

- Write QThread workers for all blocking operations (see Section 7.3)

- Package with PyInstaller for Windows .exe and macOS .app

# 9. Dependencies & Requirements

| Package | Version | Purpose | Phase Needed |
| --- | --- | --- | --- |
| pydantic | >=2.0 | Data models with runtime validation | 1 |
| sqlalchemy | >=2.0 | ORM for inventory and price cache databases | 1 |
| alembic | >=1.13 | Database schema migrations | 1 |
| pyyaml | >=6.0 | Config and fluorophore database loading | 1 |
| numpy | >=1.26 | Spectral overlap calculations | 2 |
| pandas | >=2.0 | Data manipulation for tables and exports | 2 |
| jinja2 | >=3.1 | Protocol template rendering | 2 |
| reportlab | >=4.0 | PDF export of protocols | 2 |
| python-docx | >=1.1 | DOCX export of protocols | 2 |
| openpyxl | >=3.1 | Excel export of reagent tables | 2 |
| streamlit | >=1.35 | Phase 1 GUI | 3 |
| plotly | >=5.20 | Interactive spectral overlap plots | 3 |
| requests | >=2.31 | HTTP requests for static page scraping | 4 |
| beautifulsoup4 | >=4.12 | HTML parsing for static catalog pages | 4 |
| playwright | >=1.44 | JS-rendered page scraping (Thermo, BD) | 4 |
| lxml | >=5.0 | Fast XML/HTML parser backend for BeautifulSoup | 4 |
| PySide6 | >=6.7 | Phase 2 production desktop GUI | 5 |
| pyinstaller | >=6.0 | Package Phase 2 app as standalone executable | 5 |
| pytest | >=8.0 | Test runner | 1 |
| pytest-cov | >=5.0 | Coverage reporting | 1 |
| black | >=24.0 | Code formatter | 1 |
| ruff | >=0.4 | Linter | 1 |

# 10. Testing Strategy

| Test File | What It Tests | Key Test Cases |
| --- | --- | --- |
| test_models.py | Pydantic model validation | Valid and invalid antibody creation, required field enforcement, enum validation |
| test_rules_engine.py | All 15 validation rules | Panel that triggers each rule individually; panel that passes all rules; cross-species secondary error |
| test_spectral.py | Spillover calculations | Known FITC→PE spillover value; filter bandpass math; emission spectrum convolution |
| test_panel_builder.py | Auto-assignment algorithm | 4-color panel assigns correctly; brightness rule respected; blocked channel not assigned |
| test_cost.py | Volume and cost formulas | Known volume calculation; overage buffer applied; unit rounding |
| test_protocol.py | Protocol generation | All sections populated; controls list matches panel; template rendering for each experiment type |
| test_inventory.py | Inventory CRUD | Add/edit/delete item; get_matching_antibodies() filter logic; low-stock alert threshold |
| test_scraper.py | Scraper + cache | Cache hit returns without network call; stale cache triggers re-scrape; graceful fail on bad URL |
| test_exporters.py | Export file generation | PDF file is valid; DOCX opens without error; XLSX has correct sheet structure |

End of Workflow & Architecture Plan

This document is a living specification. Update it as architectural decisions are made during development.